A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Epic 1: Data Collection & Understanding

- Dataset Collection (USN1) – 2

- Understanding Dataset Columns (USN2) – 1

- Exploratory Data Analysis (USN3) – 3

Epic 2: Data Preprocessing

- Handling Missing Values (USN4) – 3

- Feature Selection (USN5) – 3

- Splitting Train & Test Data (USN6) – 2

Epic 3: Model Development

- Implement Random Forest Model (USN7) – 5

- Model Training (USN8) – 3

- Model Evaluation (USN9) – 3

Total Story Points in Sprint 1:

2 + 1 + 3 + 3 + 3 + 2 + 5 + 3 + 3
= 25 Story Points

Sprint 2

Epic 4: Web Application Development

- Design HTML Dashboard (USN10) – 3

- Create CSS Styling (USN11) – 2

- Develop Flask Backend (USN12) – 5

- Connect Model with Flask (USN13) – 5

Epic 5: Prediction & Output

- Create Prediction API Route (USN14) – 3

- Display Predicted Output (USN15) – 2

- Input Validation & Error Handling (USN16) – 3

Epic 6: Testing & Deployment

- System Testing (USN17) – 3

- Deployment Setup (USN18) – 3

Total Story Points in Sprint 2:

3 + 2 + 5 + 5 + 3 + 2 + 3 + 3 + 3
= 29 Story Points

Total Story Points

Sprint 1 = 25

Sprint 2 = 29

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 25+29=54

No of Sprints= 2

Velocity =54/2

27 Story Points per Sprint

Your Team Velocity = 27 Story Points per Sprint