Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS83753 |
| Project Name | Weather-Based Prediction of Wind Turbine Energy Output: A Next-Generation Approach to Renewable Energy Management |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Preparation | USN-1 | As a developer, I will collect and preprocess historical wind turbine data for model training. | 3 | High |  |
| Sprint-1 | Model Development | USN-2 | As a developer, I will implement the Random Forest regression model for energy prediction. | 5 | High |  |
| Sprint-1 | Model Training | USN-3 | As a developer, I will train the model using historical dataset (T1.csv). | 4 | High |  |
| Sprint-2 | Web Interface Development | USN-4 | As a user, I can enter wind speed and theoretical power through a web dashboard. | 4 | High |  |
| Sprint-2 | Prediction Integration | USN-5 | As a user, I can click “Predict Energy” and receive real-time output. | 3 | High |  |
| Sprint-3 | Input Validation | USN-6 | As a user, the system validates input fields before prediction. | 2 | Medium. |  |
| Sprint-3 | Result Display. | USN-7 | As a user, I can view predicted energy output clearly on the dashboard. | 3 | High |  |
| Sprint-4 | Testing & Optimization | USN-8 | As a developer, I will test system performance and improve model accuracy. | 4 | Medium. |  |
| Sprint-4 | Documentation | USN-9 | As a team, we will prepare project documentation and diagrams. | 2 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 12 | 06 Feb 2025 |
| Sprint-2 | 7 | 6 Days | 08 Feb 2025 | 13 Feb 2025 | 7 | 13 Feb 2025 |
| Sprint-3 | 5 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 5 | 20 Feb 2025 |
| Sprint-4 | 6 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 6 | 27 Feb 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts